Project Planning, Backlog and Milestones

Planning Phase | Deliverables, sequencing and risk control

| Project | Automated Network Request Management | Date | 20 October 2026 |
| --- | --- | --- | --- |
| Owner / demonstrator | PILLEM RAHUL | SkillWallet ID | SWUID2026232277 |
| Platform | ServiceNow PDI | Repository | https://github.com/rahulp06/Automated_Network_Request_Management_in_ServiceNow |

Phase: 4. Project Planning Phase

# Project work breakdown

| Milestone | Work items | Deliverable / exit criterion | Status |
| --- | --- | --- | --- |
| M1 — Ideation | Frame stakeholder problem; prioritize intake, tracking, approval and notifications. | Problem statement, empathy map and idea-prioritization record. | Documented for this pack; retrospective summary. |
| M2 — Requirements | Define functional/non-functional behavior, user stories and acceptance criteria. | Requirements and user-story register. | Documented from observed workflow and form. |
| M3 — Design | Map lifecycle, REQ/RITM linkage and notification path. | Solution fit, proposed solution, architecture and data flow. | Documented. |
| M4 — Build/configuration | Configure catalog item and use existing approval/notification flow in ServiceNow. | Working PDI configuration. | Existing configuration verified through tests. |
| M5 — QA | Test required fields, request/item linkage, approval, rejection and outbound mail. | UAT results and evidence; open follow-ups recorded. | Core paths passed; queue/audit follow-ups remain. |
| M6 — Documentation | Prepare final report, FSD, UAT and handover materials. | Editable Word documents and supporting evidence in the supplied seven-phase folder structure. | Prepared in this pack. |
| M7 — Demonstration | Record objective, form, lifecycle, validation, notifications and conclusion. | Narrated MP4 (~1:38) included in Phase 7; GitHub upload remains. | Video recorded; upload pending. |

# Suggested recording backlog

| ID | Task | Priority | Estimate | Acceptance criterion |
| --- | --- | --- | --- | --- |
| PB-01 | Review all report metadata and rubric fields. | High | 30–60 min | SkillWallet ID and repository populated; unknown Team ID/marks are not guessed. |
| PB-02 | Capture sanitized catalog / request / notification screenshots. | High | 30 min | No credentials, secrets or full temporary inbox address exposed. |
| PB-03 | Review final recording; re-record only if a longer duration is required. | High | Existing clip ~1:38 + review | Shows actual working system and honest limitations. |
| PB-04 | Upload structured folders and video to repository. | High | 30–60 min | Repository contains all seven phase folders and the narrated demo; add the direct video URL after upload. |
| PB-05 | Inspect the five queued emails and approval trace if time permits. | Medium | 15–30 min | Remaining messages and approval trace disposition documented. |

# Risks and mitigations

| Risk | Impact | Mitigation / current disposition |
| --- | --- | --- |
| Five queued emails | Unrelated notifications can remain pending. | Keep test routing; inspect records before changing/clearing queue. |
| Inbound email non-operational | Inbound processing has not been demonstrated. | Out of scope for outbound workflow; explicitly state in handover. |
| Parent approval related list empty for one request | Direct audit trail not identified on that record. | Trace workflow approval target if formal audit link is required. |
| Accidental TASK0020173 task | Extra generic record exists with blank short description. | Review and clean up only under approved policy; not used as catalog QA evidence. |
| No formal load test | Capacity/performance claim unsupported. | Mark not tested; do not imply production readiness. |

Planning note: Duration estimates are proposed for completing submission tasks, not a claim of historical effort or a formally approved schedule. No unverified start/end dates, sprint velocity or performance metrics are asserted.