Functional QA and Performance Test Summary

Development Phase | Evidence register and non-tested items

| Project | Automated Network Request Management | Date | 20 October 2026 |
| --- | --- | --- | --- |
| Owner / demonstrator | PILLEM RAHUL | SkillWallet ID | SWUID2026232277 |
| Platform | ServiceNow PDI | Repository | https://github.com/rahulp06/Automated_Network_Request_Management_in_ServiceNow |

Phase: 5. Project Development Phase

# Functional test results

| ID | Test | Actual evidence | Status |
| --- | --- | --- | --- |
| QA-01 | Open catalog item | Network Request / Network Request Management form opened. | PASS |
| QA-02 | Required-variable validation | Order Now blocked when starred mandatory variables were blank. | PASS |
| QA-03 | Create REQ/RITM | REQ0010004 links to RITM0010005; item Network Request, quantity 1. | PASS |
| QA-04 | Approval path | Tester confirmed successful approval; REQ0010004 Approval and Request state both Approved. | PASS |
| QA-05 | Rejection path | Tester confirmed rejection test succeeded; exact rejection test ID not captured. | PASS — tester confirmed |
| QA-06 | Notification generation | Send-ready email record had subject and populated body. | PASS |
| QA-07 | SMTP authentication | Connection test succeeded after re-entering App Password without spaces. | PASS |
| QA-08 | Actual email delivery | Test inbox showed submission/created/approved notification subjects. | PASS |
| QA-09 | Queue fully drained | Five messages remained at last captured diagnostics refresh. | FOLLOW-UP |
| QA-10 | Parent approval audit list | Approvers and Group approvals tabs empty on one inspected REQ. | FOLLOW-UP |

# Performance testing

Not performed No formal load/concurrency testing, benchmark thresholds, stress test, or production-capacity test was performed. SMTP processing time shown in diagnostics is not treated as a performance benchmark.

# Evidence index

| File | What it evidences |
| --- | --- |
| 01_Catalog_required_fields.png | Network Request catalog form and mandatory markers. |
| 02_REQ_RITM_link.png | REQ0010004 related Requested Items list and RITM0010005 linkage. |
| 03_RITM_detail.png | RITM fields: catalog item, parent REQ, stage/state, quantity and intentional test variable. |
| 04_Email_delivery_subjects.png | Received Network Request notification subjects in QA inbox; mailbox identifier is redacted. |
| 05_Email_diagnostics.png | Sender Running, last-sent timestamp and queue count 5; QA address removed. |
| 06_Architecture.png / 07_Data_flow.png | Logical architecture and conceptual flow diagrams. |

# Known issues / follow-ups

Inspect five queued mail records; do not delete or modify them in bulk.

Keep test routing enabled until queue is understood; it is global and captures unrelated platform mail.

Review parent approval record traceability if direct record-level audit is part of sign-off.

Review TASK0020173 under project cleanup policy; it is not evidence of catalog validation.

Inbound email remains non-operational in diagnostics and is out of scope for the verified outbound path.